High Level Goals (in order of priority)

A. Have a URL go to an appropriate page
B. Be able to control users and settings
C. Have a database
D. Be able to control colors and layout
E. Have a homepage with apps and widgets
F. Be able to control flow of state
G. Be able to distribute content with high level multimedia support
H. Ensure proper functionality
I. Maintain functionality throughout development process
J. Have a central repository for a project allowing for collaboration between developers
K. Have a user manual

User Stories (in order of priority)

Sprint 1

  - 3 pts (A) –	As a viewer, I want the URL I visit to route me to the appropriate page.

  - 3 pts (A) –	As a developer, I want my server to give the appropriate HTML code on a HTTP request.

  - 13 pts (B) –	As a developer, I want to be able to store my information.

  - 8 pts (C) –	As a content manager, I want to be able to control the users on my website.

  - 5 pts (C) –	As a content manager, I want to be able to edit the settings on my website.

  - 8 pts (C) –	As a developer, I want my web server to be secure.
  - 3 pts (I) –	As a developer, I want to ensure my changes maintain functionality.

  - 2 pts (J) –	As a developer, I want to maintain an organized structure between my fellow developers.

Sprint 2

  - 13 pts (D) –	As a viewer, I want to be able to navigate the website from a central location.

  - 1 pt (E) –	As a developer, I want to be able to control the flow of state.
  - 8 pts (F) –	As a content manager, I want to be able to control the colors of the website.

  - 21 pts (G) –	As a content manager, I want to be able to deliver static pages.

  - 3 pts (I) –	As a developer, I want to ensure my changes maintain functionality.

  - 2 pts (J) –	As a developer, I want to maintain an organized structure between my fellow developers.

  - 8 pts (K) –	As a user of the system, I must be able to read the user manual of the FantomCMS.

Sprint 3

  - 3 pts (G) –	As a content manager, I want to be able to have many options for displaying pictures.

  - 3 pts (G) –	As a content manager, I want to have a rich audio playing experience.

  - 13 pts (F) –	As a content manager, I want to be able to control the layout and further control the colors of the website.

  - 21 pts (G) –	As a content manager, I want to be able to show a gallery of multimedia to the viewer.

  - 3 pts (I) –	As a developer, I want to ensure my changes maintain functionality.

  - 5 pts (H) –	As a tester, I need to be able to do software builds and run regression tests.

  - 2 pts (J) –	As a developer, I want to maintain an organized structure between my fellow developers.

Product Backlog

High Level Goals

A. Be able to monitor the server and user activity
B. Create discussion among users

User Stories

8pts (A) - As a content manager, I want to be able to monitor my server.

13pts (A) - As	a content manager, I want to be able to monitor my user traffic.

35pts (B) - As	a content manager, I want to be able to provide a forum for	discussion between my viewers.

21pts (B) - As	a content manager, I want to be able to provide a blog such that I can post entries for viewers to read.

13pts (B) - As	a viewer, I want to be to discuss with other viewers in a live chat	room.